Unicorn AI Architecture

Home Assistant MCP Integration & SharePoint Sync Strategy

Research & Recommendations | January 2026

# Executive Summary

This document outlines the architecture for making Unicorn the central AI brain for client site management, with full context awareness of Home Assistant installations and offline backup capabilities to SharePoint.

| Question | Answer |
| --- | --- |
| Custom HA MCP Server? | YES - Multiple mature options exist. Best choice: cronus42/homeassistant-mcp with 60 tools including full device registry, area management, and entity correlation. |
| Full Context Access? | YES - WebSocket API provides device registry, area registry, entity registry, and config entries. MCP servers expose this as queryable tools. |
| SharePoint Backup? | YES - Requires custom implementation using Microsoft Graph API. Native HA OneDrive integration only supports personal accounts, not business SharePoint. |

# Question 1: Custom Home Assistant MCP Server

Can we create an MCP server for Home Assistant that gives Unicorn full context knowledge of everything at a client site?

## Answer: Yes, with Existing Solutions

Home Assistant has native MCP support as of version 2025.2, and there are several mature third-party MCP servers that provide comprehensive access to all HA data.

### Recommended: cronus42/homeassistant-mcp

This server provides 60 tools across 9 categories, specifically including the area and device management you need:

| Category | Tools |
| --- | --- |
| Area Management | get_areas, create_area, update_area, delete_area, get_entities_by_area |
| Device Registry | get_devices, get_device, update_device (name, area assignment, enable/disable) |
| Entity Management | get/set/update entity states, entity search by name/domain/state |
| Historical Data | History queries with filtering, logbook access, error logs |

### Home Assistant WebSocket API Endpoints

The underlying HA API provides these critical endpoints for full context:

- config/device_registry/list - All registered devices with MAC addresses, manufacturers, connections

- config/area_registry/list - All areas/rooms defined in the system

- config/entity_registry/list - All entities with their device and area assignments

- get_states - Current state of all entities

## Architecture Vision: Unicorn as the Brain

The proposed architecture positions Unicorn as the central intelligence that can correlate physical installation data with network client information:

| Layer | Component | Data Provided |
| --- | --- | --- |
| Network | UniFi MCP Server | MAC addresses, IP addresses, switch ports, client names, connection type (wired/wireless) |
| Smart Home | Home Assistant MCP | Devices, entities, areas/rooms, device classes, integrations, states |
| Intelligence | Unicorn AI Agent | Correlates network clients to HA devices by MAC, room context, device type. Associates wire drops, switch ports, and equipment. |
| Persistence | SharePoint Sync | Backup of all associations, client profiles, installation notes |

### Installation Workflow

- Technician connects device to network - UniFi detects new MAC, assigns IP, records switch port

- Device added to Home Assistant - Integration discovers device, creates entities

- Technician assigns to Area/Room - HA area registry updated

- Unicorn correlates data - Queries both MCP servers, matches MAC addresses, builds complete device profile

- Profile synced to SharePoint - Offline backup created with all associations

# Question 2: SharePoint Backup for Offline Access

Can we query backed-up data in SharePoint when the client site has network/hardware problems?

## Answer: Yes, with Custom Implementation

The native Home Assistant OneDrive integration only supports personal Microsoft accounts, not business SharePoint. However, you can build a custom sync solution using the Microsoft Graph API.

### Implementation Options

| Option | Pros | Cons |
| --- | --- | --- |
| Custom MCP Server with Graph API | Direct integration with Unicorn, real-time sync, full control over data structure | Requires Azure AD app registration, development effort |
| n8n/Pipedream Automation | Low-code, quick to set up, pre-built connectors for HA and SharePoint | External dependency, potential latency, additional cost |
| HA Custom Component | Native to HA, runs on client site, automatic backups | More complex development, needs maintenance per site |

### Recommended: Custom SharePoint MCP Server

Build a SharePoint MCP server that Unicorn can query directly. This provides:

- Unified interface - Same MCP protocol as HA and UniFi queries

- Offline resilience - Query SharePoint when client site is unreachable

- Version history - SharePoint maintains document versions automatically

- Search capabilities - Graph API supports content search across all client backups

### Data Structure for SharePoint

Recommended folder structure per client site:

- /Clients/{ClientName}/

  - device_registry.json - All HA devices with MAC addresses

  - area_registry.json - Rooms and areas

  - entity_registry.json - All entities with area/device assignments

  - network_clients.json - UniFi client data (MAC, IP, port, switch)

  - correlations.json - Unicorn's device-to-network mappings

  - installation_notes.md - Technician notes, wire drop info

# Implementation Roadmap

| Phase | Task | Deliverable | Effort |
| --- | --- | --- | --- |
| 1 | Deploy HA MCP Server | Install cronus42/homeassistant-mcp on test environment | 1-2 hours |
| 2 | Deploy UniFi MCP Server | Install sirkirby/unifi-network-mcp | 1-2 hours |
| 3 | Configure Unicorn MCP Clients | Connect Unicorn to both MCP servers | 2-4 hours |
| 4 | Build Correlation Logic | Unicorn prompts/tools to match devices by MAC | 1-2 days |
| 5 | Azure AD App Registration | Create app with Graph API permissions for SharePoint | 2-4 hours |
| 6 | Build SharePoint MCP Server | Custom MCP server for read/write to SharePoint | 2-3 days |
| 7 | Implement Sync Logic | Scheduled backup from HA/UniFi to SharePoint | 1-2 days |
| 8 | Test & Validate | End-to-end testing with test client site | 1-2 days |

# Technical Requirements

## Home Assistant MCP Server

- Home Assistant 2024.1+ with Long-Lived Access Token

- Python 3.10+ or Node.js 18+ (depending on chosen MCP server)

- Network access to HA instance (local or via Nabu Casa)

## UniFi MCP Server

- Python 3.13+ (for sirkirby/unifi-network-mcp)

- UniFi Controller with admin credentials

- HTTPS access to controller (typically port 8443)

## SharePoint Integration

- Azure AD tenant with app registration

- Microsoft Graph API permissions: Sites.ReadWrite.All or Sites.Selected

- SharePoint site with document library for client data

- Python library: office365-rest-python-client or msgraph-sdk

# Conclusion

Both of your questions have positive answers. The technology exists today to build Unicorn as a central AI brain with full context awareness of Home Assistant installations, UniFi network data, and offline backup capabilities to SharePoint.

The most important architectural decision is to build Unicorn with MCP as the standard protocol for all data sources. This ensures:

- Consistency - Same query interface for HA, UniFi, SharePoint, and future integrations

- Extensibility - Easy to add new MCP servers for additional data sources

- Future-proofing - MCP is an emerging standard with growing ecosystem support

Recommended next step: Start with Phase 1-3 to validate the HA and UniFi MCP integration in your test environment before investing in the SharePoint sync development.

# Sources & References

### Home Assistant MCP

- Official HA MCP Server Integration: home-assistant.io/integrations/mcp_server/

- cronus42/homeassistant-mcp: github.com/cronus42/homeassistant-mcp

- HA WebSocket API: developers.home-assistant.io/docs/api/websocket/

### UniFi MCP

- sirkirby/unifi-network-mcp: github.com/sirkirby/unifi-network-mcp

- PyPI Package: pypi.org/project/unifi-network-mcp/

### SharePoint/Microsoft Graph

- Graph API File Upload: learn.microsoft.com/en-us/graph/api/driveitem-put-content

- Office365-REST-Python-Client: github.com/vgrem/Office365-REST-Python-Client